**Name: Kimberly Gao**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user stories | 3/24/21 | 3/28/21 |
| 2. Create low fidelity wireframes | 3/25/21 | 3/29/21 |
| 3. Gather Resources and Images | 3/26/21 | 3/29/21 |
| 4. Build out HTML | 3/28/21 | 4/5/21 |
| 5. Apply CSS | 4/30/21 | 4/5/21 |
| 6. Implement JavaScript and jQuery | 4/1/21 | 4/5/21 |
| 7. Accessibility Checks and User Testing | 4/2/21 | 4/7/21 |
| 8. Modifications | 4/4/21 | 4/9/21 |
| 9. User Design Documentation | 4/5/21 | 4/10/21 |
| 10. Final Touches | 4/7/21 | 4/11/21 |